Software Validation Plan, FileHold

# Purpose

## The purpose of this plan is to outline the deliverables and responsibilities for the validation of the document management software system, FileHold.

## FileHold is an off-the-shelf software system. Validation testing will consist of black box testing to defined requirements determined by SILQ’s intended use of the system.

# Scope

## This plan applies to the validation of document management software system, FileHold, used by SILQ.  Validation of software affecting the quality system is required per ISO 13485:2016, 21 CFR Part 820 and 21 CFR Part 11.

# Documents

## Reference Documents

### QM.SLQ001	Document Control SOP

### QM.SLQ032	Software Validation SOP

### 21 CFR Part 820	Quality System Regulation (820.70 Production and Process Controls)

### 21 CFR Part 11, Electronic Records and Electronic Signatures

### ISO 13485:2016, Quality Systems – Medical Devices – Quality Management Systems -Requirements for Regulatory Purposes (section 7.5.6 Validation of processes for production and service provision)

## Appendices / Associated Forms / Templates

### N/A

# Definitions

## Abbreviations / Acronyms

### ID:  Identification

## General Definitions

### FileHold:  Software based document management system used to electronically store controlled documents.

### Validation:  Confirmation, by examination and provision of objective evidence, that the particular product requirements (design inputs) for a specific intended use (user needs) can be consistently fulfilled.

### Verification:  Confirmation, by examination and provision of objective evidence, that specified requirements (design inputs) have been fulfilled by the product design (design outputs).

# Responsibilities

## Responsibilities for deliverables are outlined below.

# Procedure

## The following table outlines the deliverables, responsibilities and due dates involved in the validation of FileHold.

| ## Item # | ## Deliverable | ## Dependencies | ## Responsibility | ## Due Date |
| --- | --- | --- | --- | --- |
| ## 1 | ## Risk analysis | ## None | ## Bryan Wong | ## Apr 2022 |
| ## 2 | ## System/product requirements specification | ## None | ## Bryan Wong / Diana Porter | ## Apr 2022 |
| ## 3 | ## Verification test plan | ## Items 1 and 2 | ## Bryan Wong | ## Apr 2022 |
| ## 4 | ## Verification test procedures | ## Item 3 | ## Diana Porter / Bryan Wong | ## Apr 2022 |
| ## 5 | ## Requirements traceability matrix | ## Item 4 | ## Diana Porter | ## Apr 2022 |
| ## 6 | ## Executed verification test cases | ## Item 4 | ## Diana Porter | ## Apr 2022 |
| ## 7 | ## Known issues analysis | ## None | ## Bryan Wong / Diana Porter | ## Apr 2022 |
| ## 8 | ## Final validation report | ## Item 6 and 7 | ## Bryan Wong | ## Apr 2022 |

### A deliverable cannot be started until its dependencies are completed first. For example, development of the verification test plan (Item 3) cannot begin until the system/product requirements specification and risk analysis (Items 1 and 2) are completed first.

## All deliverables shall be reviewed, approved and controlled in accordance with QM.SLQ001 Document Control SOP.

## Validation coverage is based on the software’s complexity and safety risk.

## The risk analysis evaluates application safety and identifies potential hazards, the causes and the effect each hazard has on the application safety and use. The risk analysis may be combined with the system/product requirements specification.

## The system/product requirements specification should include intended use, user requirements, hardware requirements, training requirements, regulatory requirements and functional requirements.

## The verification test plan defines the type of testing to be completed along with the procedures, sampling plan and schedules for those tests.

## Verification test procedures contain the system level test cases, based on the functional requirements set forth in the product requirements specification.

## The requirements traceability matrix details all system requirements including Requirements identifier, and links them to the Test Case identifiers.

## An analysis of the known issues (e.g. software bugs/defects) is performed and assessment of impact to the performance and security of software is determined.

## The validation report should provide a summary of all documentation associated with the validation of the software and test case results. This report should include a summary of all the validation activities, assessment of known issues and definition of how the system will be managed in production. Information such as what work instructions are used to train users to use the system, what system support is available, and how the system will be backed up.

## If there is a change to the software system after validation is completed, a validation analysis shall be conducted not just for validation of the individual change, but also to determine the extent and impact of that change on the entire software system. Based on this analysis, an appropriate level of software regression testing shall be performed to show that unchanged but vulnerable portions of the system have not been adversely affected.